Created By Hung En Tsi

Reviewed by Hsu

| Feasibility Criteria | Wt. | Candidate 1 | Candidate 2 |
| --- | --- | --- | --- |
| Operational Feasibility Functionality. A description of to what degree the candidate would benefit the organization and how well the system would work. Political. A description of how well received this solution would be from both user management, user, and organization perspective. | 30% | - The in-house built application can be easily extended without third party application functionalities limit. - And fully support project’s required functionalities Score: 100 | - If we are able to purchase same system as amazon and yesasia, then we have full fledge online order purchase system. - And we might have to change our business process to take advantage of software functionality, but that only means is good to the company Score: 100 |
| Technical Feasibility Technology. An assessment of the maturity, availability (or ability to acquire), and desirability of the computer technology needed to support this candidate. Expertise. An assessment to the technical expertise needed to develop, operate, and maintain the candidate system. | 30% | - We need oracle, jrun, java, and .NET Technology. - We need expert on oracle database server - We need expert on Jrun server - We need developer who is familiar with jsp, EJB, servlet, java, - We need developer who knows native code, dll, JNI, activeX, plugin, and .NET Technology. Score: 80 | - Current system that is on amazon and yesasia has been out in market in years. It can do anything. - The system is definitely available on amazon and yesasia web site. As for ability to acquire, probably no chance. - We need expert who know how to amazon and yesasa system works so we can be able to extend it. - We also need someone who know how to work with amazon and yesasia system. Score: 0 |
| Economic Feasibility Cost to develop: Payback period (discounted): Net present value: Detailed calculations: | 30% | Approximately $500,000 Approximately 4.5 year ??? Approximately 2 QA and 3-4 developer. Score: 100 | Approximately million or billion Approximately 4.5 year ??? Approximately 2 QA and 3-4 developer. Score: 0 |
| Schedule Feasibility An assessment of how long the solution will take to design and implement. | 10% | Approximately 1 year Score: 100 | Now or never (if we can’t get it) Score: 0 |
| Ranking: | 100% | 95 | 25 |