Project Charter For World Book Purchase Order System

Created by Hung En Tsai

Reviewed by Hsu

<The Project Charter presents the findings of the survey phase of the system development life cycle to the users of the system being studied.  It is usually prepared after a single interview with the key user contact.  Each section of this report should present your initial evaluation of the current system.>

PURPOSE

This Project Charter presents the preliminary findings of my investigation into the feasibility of your project to World Book Purchase Order System that provide online purchase, order fulfillment, inventory tracking functionalities to enhance current portal functionalities of World Book.  This report also outlines my proposal of the procedures and schedule to be followed during this project. If you find any discrepancies or misconceptions, please bring them to my immediate attention.

PRELIMINARY FINDINGS AND ANALYSIS

<Typically, this section and its subsections should collectively total approximately 3-5 pages in length. It is divided into three different subsections: Problem Description, Project Environment, and Preliminary Solutions and Ideas. Tell all that you know at this time. As you proceed to complete this report, only include facts obtained from the interview. If there is a section for which you did not obtain the necessary information during the interview to be able to complete, don’t lie or pretend, simply state it is unknown at this time!>

After a brief, preliminary investigation of the system being studied, I offer the following observations and initial analysis.

<Complete the introduction to this section by giving an overview (a sentence or two) of the preliminary findings to clear the way for a more detailed and thorough analysis discussion in the following subsections. Keep it short. >

## Project Description

This section of the report describes the history that led to this project and the proposed project scope.

History Leading to this Project Proposal.

<Note: this is a 3rd level heading. Thus, begin your sentence on immediately following the section heading. This subsection should include a brief history of the current system, its users, and what led to this project. The key word here is HISTORY. Describe the history of the system. How did the current system come about? How well did it fulfill the clients needs?  Over time, did anything take place (growth, government regulations, etc...) that caused the system to become obsolete or ineffective - subsequently leading to the submission of the project request?>

Scope of this Project.  In the coming weeks, I will be carefully analyzing the project’s scope to define a reasonable target and schedule. In the meantime, my preliminary definition is as follows:  <This subsection should contain a detailed definition of the scope of this project.  What specific part of the business are you studying? For example, “This project is to address the Customer Services area of XYZ Corporation.” (Note that if after analyzing the scope of the project, it was determined that the scope of the project should be revised (i.e. reduced or expanded), you should state so here in this subsection of the report. In doing so, be sure to state the basis for revising the scope and follow that up with your recommendation – Remember: If reducing the scope, the new scope should be the area(s) that are high priority areas>

The project will address the following business functions: <In this paragraph, you may describe what you perceive to be subsystems within the business area that is the focus of this project. For example, you might list the four functional areas that make up XYZ Corporation’s Customer Services - such as Order Entry, Order Follow-up, Reclass/Returns, and Special Orders. List each subsystem/area and provide a brief description of what each area is responsible for doing (note: do not describe “how” the area operates…simply what the area is responsible for doing). In some cases you may not be able to easily identify and describe subareas/subsystems within your project’s business area. In those cases, you should simply provide an expanded description of the business area. It is suggested that the description be in the form of a list, such as a list with brief descriptions of the primary (mainline) transactions or inputs, data storage, and outputs requirements of the system.>

- The system needs to allow customer to browse our products, search and view by his product, add product into cart, and checkout to submit purchase order online.

- The system needs to be able to track customers that made order purchase with us, to track order purchases of each customer, to track status of order purchase of each customer in which state of order fulfillment process it is at.

- The system needs to be able to track inventory of products in the warehouse, to track products going out to fulfill customer order, to track products coming in supplied by our vendors.

- The system needs to be able to track vendors that is supplying products to our warehouse, to track products, kind of product, and quantities that are supplied by each vendor.

Note: This project, we will narrow down the scope to tackle some business functions with highest priority.  So we can successfully complete this project.  Above are business functions we will tackle.

Project Environment

This section of the survey describes the project environment in terms of project participants, problems and opportunities to be addressed, and project constraints that will or may limit eventual solutions. Figure 1 represents a context diagram of the current system.

<Complete this paragraph with a brief narrative description or walkthrough of Figure 1. This figure can be any type of diagram you wish…providing that the diagram effectively communicates the scope and context of your project. . Later in the semester you will learn about modeling tools that are particularly effective for communicating the scope of a project. You are free to use any available drawing package. All figures in this report should appear on the page (following the referencing paragraph) that first references the figure –OR- by itself on the page that follows the referencing page. DON’T FORGET THE NARRATIVE.>

Project Participants.   To date, I have identified the following list of participants for this project. Please inform me of any potential omissions. <Make every attempt to get the client's name and title correct. If you are working on an actual “live” project, it is suggested that your list also include the phone numbers and office locations of the individuals or departments.>

- Management - Direct Users or Managers of the System

- Hung En Tsai (Project Manager of the System)

- <Repeat the above list pattern for all management users who are direct users of the system. Next (in item #2 below), list all non-management participants. Non-management participants include clerks, secretaries, office help, administrative assistants, any anybody else who works within the system being studied.>

- Non-Management - Direct Users of the System

- Hung En Tsai (Direct User of the System)

- <Repeat the above list pattern for all non-management users who are direct users of the system. Next, list the names of people or departments who may be affected by or interested in the system that will be studied and/or modified.>

- Other People or Departments Affected by, Interested in, or Interfacing to the System

- Hung En Tsai (System Analyst of the System)

<Repeat the above list pattern for all people or departments who are affected by the system.>

Problems and Opportunities.   I have compiled the following list of problems and opportunities to be addressed in the project.  The list is not final. In the coming weeks, I will modify the list and provide you with a detailed analysis of problems, opportunities, and solutions. At any time during this project, you should feel free to add to, subtract from, or expand upon this preliminary list.

- Currently, we don't have front end system to provide customer online product purchase capability.    Customer can't browse our products, search for specific product , view detail information about product, add product to the cart.

- We don’t have online checkout order purchase to allow customer to checkout products in his cart and supply his information to submit order purchase.  And customer probably only wants to enter his information once and expect the system to remember it.

- We don’t have back end system to track customers, their past order purchase, or status of their current order purchase.

- We don’t have order fulfillment process to what state is the order purchase of customer at, who is handling it or fulfilled the order, and any problem preventing order from being fulfilled?

- We don’t have method of tracking inventory of products that we have in real-time.  We don’t have capabilities to track products going out to fulfill customer order, restocking products if quantities fall below some limit, and track products coming in supplied by our vendors.

- We don’t have method of tracking products coming in supplied by our vendors.  What products and quantities are supplied by which vendor.  And when did that supply transaction take place.

- <List, in sentence format, the problems and opportunities that the “users” identified and want the project to address.>

Project Constraints.   Project constraints are limitations, good or bad, that will or may constrain any solutions that I might propose. Constraints can be technical, monetary, time, or political. To date, I have identified the following preliminary list:  <List any constraints or limitations that may restrict the “solutions” proposed later in the project. This may include policies, government restrictions, business restrictions, hardware/software, budget, timing, deadlines, and personnel.>

- This project will need to be completed in short period of time.  So the project need to watch out for or avoiding adding more business requirements to impact project schedule.

- This project will need resources (people, hardware, software, and money).  We need experience people to work out front end solution that reach out to our customers and back end solution that provide order fulfillment process and interact with our suppliers.

- Additional business requirements will impact success of this project too.

- If people are not focus and lack work ethic to complete the work that is given to them on time, then that will impact this project.  In other word, dedication and competence of worker is very important too.

### Preliminary Solutions and Ideas

My project approach will eventually examine numerous alternative system solutions, and it would be premature to commit to any solution at this time. However, it is never too early to begin brainstorming and cataloging ideas.

- The system needs to provide online front end solution that reach out to our customer to help them purchase our products online an easy experience.

- The system needs to provide back end solution that provides order fulfilling process and tracking capabilities.

- The system needs to provide back end solution that provides inventory management that integrates with supply process with vendors.

Client's perceptions of what they want or expect. It is my understanding that you envision a new or improved systems that:

- System that has front end solution that reach out to our customer to help them to interface with our online order purchase functionality.

- System that has back end solution that interact with our supply to us to automate with our product supply  functionality.

- System that has internal functionalities that provide customer management, inventory management, order fulfilling process and order status check process management.

The analyst’s perceptions of possible solutions and ideas.

#### Ideas

- Pretty much same as client’s perception of solution.  Except with more emphasis on internal business function.

- We need an order fulfillment process to process customer order and identify which state the order is at.

- We need an order history management to track order purchase that a customer placed with us.

- We need a product supply history management to track supply transaction that we have with various vendor.

- So we need to further look analyze customer management, inventory management, order fulfillment and status management, and supply transaction and status management.

<Consider the section above and "brainstorm" ways to solve the problems and realize the opportunities that exist within the system being studied. It is important to emphasize at the beginning of this paragraph that this is just a "brainstormed" list of possible solutions, not a permanent listing>

<Do not worry about the sensibility or feasibility of the "brainstormed" solutions. The range of solutions for most projects covers from making no changes, to making changes to manual methods and procedures, to buying software and hardware, to building a software system in-house.>

PROPOSAL

<Typically this section and its subsections should collectively total approximately 3 - 5 pages consisting of text and accompanying GANTT charts. You should refer to Module A: Project and Process Management Techniques for an overview on how to develop GANTT charts>

I propose to <type a brief one or two sentence statement or proposal that covers the scope of your intentions, whether it be analysis and design or a complete systems development project. Careful! You are not proposing a “solution”. Rather, you are simply proposing an approach and schedule.> This section of the report outlines my proposal.

The scope of this project will need to complete everything specified in “Client's perceptions of what they want or expect” In order for this project to be considered successful.  The proposal for this project is just that completing everything specified in “Client's perceptions of what they want or expect”.

Project Schedule Overview

The following overall project approach and schedule is proposed.

|  | Task Name | Duration | Start | Finish |
| --- | --- | --- | --- | --- |
| 1 | Project Scope Analysis | 7 days | 2/16/04 | 2/23/04 |
| 2 | Project Problem Analysis | 7 days | 2/21/04 | 3/1/04 |
| 3 | Requirement Analysis | 7 days | 2/26/04 | 3/5/04 |
| 4 | Logical Design | 14 days | 3/3/04 | 3/22/04 |
| 5 | Decision Analysis | 1 days | 3/23/04 | 3/23/04 |
| 6 | Physical Design | 14 days | 3/24/04 | 4/12/04 |

<Insert a high-level framework for the project schedule. Use a list format to identify the life cycle activities (ie. Analysis, design, etc.). Include estimated start and completion dates, and a brief description of each activity (refer to Chapter 3). Try to be as brief as possible (e.g. one or two sentence descriptions of these activities). Make sure that your description is “understandable” from a user’s standpoint - avoid computer jargon.  Follow the list up with a figure. The figure should be a GANTT chart (see  Module A in textbook) that visually depicts the schedule and overlap of the project activities. >

Detailed Schedule for Requirements Analysis Phase of Systems Analysis

The next phase of the project will be a detailed study and analysis of your current business system.  The activities are depicted as follows:

- Identify and express system requirements

- Prioritize system requirements

- Update or refine the project plan

- Communicate the requirements statements.

<Create a detailed GANTT chart depicting the activities that makeup the next phase that you will be completing – the Study phase. Be sure that the overall start and completion dates are consistent with the date range given for this phase on the GANTT Chart reference in the previous overview section.>

<Follow the figure with a transitional paragraph that is then followed up by a  list of brief descriptions of the  activities that make up the study phase (see Chapter 4 for description of study phase activities).>

Analyst History and Qualifications

- Hung En Tsai (check qualification in http://www.cs.umb.edu/~nthung)

< Provide an introductory paragraph followed by your credentials. Please, do not list false qualifications.>

Project Budget

This section of the report covers the estimated costs for this project.  It should be emphasized that these figures represent mere estimates, estimates that are based on a minimal background information.  These estimates will continually be revised as the project progresses.

Note: skip this, do it in project costs section.

Project Costs.  The budget for this project will consider the following costs:

|  | ##### Cost Name | Cost |
| --- | --- | --- |
| 1 | People cost (let say for 6 people and duration of 9 months development) | 400k |
| 2 | Hardware cost | 100k |
| 3 | Software cost | 50k |
| 4 |  |  |

<List the phases you discussed in the section covering the overview schedule for the project..  For each phase except support, identify the estimated time and cost. Be sure to indicate that these are only estimates. That project cost estimates will be revised as the project continues and costs become known. For support, simply indicate that the estimated costs are "to be determined.">

CONCLUSION

<This section of the report should be approximately 1 paragraph.  Insert a closing paragraph that summarizes the report and provides transition into the detailed study and analysis phase.  It is recommended that an optimistic, eager tone be established in the closing.>